Project 1 Project Plan

- Project information

Course: CS-2430-501-Fall 2026

Project: Project 1 (team)

- Team & Roles

Team Name: Cowan Yandra Team

Roles are assigned on a project bases and will rotate between projects.

| Group Member | Role |
| --- | --- |
| Colin Nykanen | Communications Lead |
| Rowan Bailey-Nicholson | Verification Lead |
| Yakez Owens | Implementation Lead |
| Cassandra Keiley | Communications Lead |

- Team Working Agreement

  - Connect both Tuesday and Thursday.

    - Tuesday Standup will be held at 7 pm.

    - Thursday Standup will be held at 7pm

  - We have agreed to submit work on a soft deadline by Saturday at 9 pm.

  - We have agreed to a hard deadline by Sunday at 9 pm.

  - All work will be submitted via Pull Request through GitHub and tracked through Trello.

  - Treat the Project Plan, Test Plan, and Design document as living documents and are expected to be maintained.

- Repository & Project Board

  - GitHub

    - Repository URL: https://github.com/colinanyk/Programming-Project-1-Algorithm-Performance_PLO-CS-3

    - Professor invite sent 09/20/2026

  - Trello

    - Board URL: https://trello.com/b/i2exfffq/project-1-board

    - Professor invite sent 09/20/2026

- Project Tenets

  - We will use the Object-Oriented Programming paradigm.

  - We will use Java as our programming language.

  - We will use the algs4.jar package from our 2420 Algorithms course.

- Milestones

| Milestone | Date | Owner |
| --- | --- | --- |
| Initial algorithm class development for all project required algorithms. | 09/14/2026-09/20/2026 | Colin Nykanen Cassandra Keiley |
| Metric classes created and implemented with algorithm classes | 09/21/2026-09/27/2026 | Rowan Bailey-Nicholson Yakez Owens |
| Testing and validations are completed. Collected and created project materials for final submission. | 09/28/2026-10/01/2026 | Rowan Bailey-Nicholson Cassandra Keiley Yakez Owens Colin Nykanen |
| Final Submission of Project | 10/02/2026-10/03/2026 | Cassandra Keily Colin Nykanen |

- Current Work as of 09/20/2026

| Task | Owner | Status (NS/IP/R/D) | Pull Request |
| --- | --- | --- | --- |
| Merge Sort | Yakez Owens | D | https://github.com/colinanyk/Programming-Project-1-Algorithm-Performance_PLO-CS-3/pull/6 |
| Merge Sort Testing | Yakez Owens | D | https://github.com/colinanyk/Programming-Project-1-Algorithm-Performance_PLO-CS-3/pull/6 |
| Quick Sort | Rowan Baily-Nicholson | D | https://github.com/colinanyk/Programming-Project-1-Algorithm-Performance_PLO-CS-3/pull/7 |
| Quick Sort Testing | Rowan Baily-Nicholson | D | https://github.com/colinanyk/Programming-Project-1-Algorithm-Performance_PLO-CS-3/pull/7 |
| Array Generation | Cassandra Keiley | D | https://github.com/colinanyk/Programming-Project-1-Algorithm-Performance_PLO-CS-3/pull/8 |
| Heap Sort | Cassandra Keiley | D | https://github.com/colinanyk/Programming-Project-1-Algorithm-Performance_PLO-CS-3/pull/8 |
| Shaker Sort | Colin Nykanen | D | https://github.com/colinanyk/Programming-Project-1-Algorithm-Performance_PLO-CS-3/pull/9 |
| Testing Shaker Sort | Colin Nykanen | D | https://github.com/colinanyk/Programming-Project-1-Algorithm-Performance_PLO-CS-3/pull/9 |
| Check Point Submission/Project Plan Update | Colin Nykanen | D | https://github.com/colinanyk/Programming-Project-1-Algorithm-Performance_PLO-CS-3/pull/10 |
| Update Project Program UML Diagram | Colin Nykanen | D | https://github.com/colinanyk/Programming-Project-1-Algorithm-Performance_PLO-CS-3/pull/12 |

- Previously Completed Work

| Task | Owner | Status (NS/IP/R/D) | Rull Request |
| --- | --- | --- | --- |
| Contributions File | Cassandra Keiley | D | https://github.com/colinanyk/Programming-Project-1-Algorithm-Performance_PLO-CS-3/pull/3 |
| Test Plan | Rowan Baily-Nicholson | D | https://github.com/colinanyk/Programming-Project-1-Algorithm-Performance_PLO-CS-3/pull/1 |
| Pseudocode | Yakez Owens | D | https://github.com/colinanyk/Programming-Project-1-Algorithm-Performance_PLO-CS-3/pull/2 |
| Initial Project Setup | Colin Nykanen | D | https://github.com/colinanyk/Programming-Project-1-Algorithm-Performance_PLO-CS-3/pull/5 |
| Project Plan | Colin Nykanen | D | https://github.com/colinanyk/Programming-Project-1-Algorithm-Performance_PLO-CS-3/pull/4 |

- Backlog

| Task | Exepected Start Week | Owner |
| --- | --- | --- |
| Metric Class | 09/28/2026-10/01/2026 |  |
| Report Class | 09/28/2026-10/01/2026 |  |
| Implement Algorithm Classes with Metric and Report Classes | 09/28/2026-10/01/2026 | Yakez Owens |
| Testing & Validations of Project Program | 09/28/2026-10/01/2026 | Rowan Baily-Nicholson |
| Gather & Create Submission Materials | 09/28/2026-10/01/2026 | Cassandra Keiley Colin Nykanen |
| Create Video | 10/02/2026-10/03/2026 |  |
| Final Project Submission | 10/02/2026-10/03/2026 |  |